# MSP Diesel Field Sales Route App — Developer Handoff (Replit)

Last updated: Oct 15, 2025

## 0) TL;DR Build Plan

- Stack: Node.js 20 + Express (backend API), React + Vite (frontend PWA), SQLite via Prisma (server DB), Mapbox (maps + routing), Turf.js (geo math), HubSpot OAuth 2.0 (CRM v3 APIs).

- Hosting: Single Replit project (Monorepo). One Express server serves REST API + static React build.

- Auth: HubSpot OAuth 2 app (scopes below). Store refresh tokens per-user (encrypted at rest, Replit Secrets for app creds).

- MVP Sync: Pull Companies (and key fields) on login + periodic background job; cache lat/lng; push Note activities on check-in associated to Company & Owner.

- Key UX: Map-first interface → pick GPS or city/ZIP → choose radius → see nearby accounts → Start Route → proximity prompt at ~250m → Check In → auto-log Note in HubSpot → Next Stop → End Route summary.

## 1) Architecture

### 1.1 High-Level Diagram

[React PWA (Vite)]  <—>  [Express API]  <—>  [HubSpot CRM v3]
        |                         |            
        |                         └— [SQLite via Prisma]
        └— [Mapbox GL JS SDK]     └— [Mapbox Optimization/Geocoding]

### 1.2 Monorepo Structure

/ (root)
  /api           # Node/Express server
    /src
      app.ts
      routes/
        auth.ts
        companies.ts
        route.ts
        checkins.ts
        summary.ts
        webhooks.ts   # (optional, phase 2)
      services/
        hubspot.ts
        mapbox.ts
        geo.ts
        sync.ts
      prisma/
        schema.prisma
      utils/
        env.ts
        logger.ts
    package.json
  /web           # React (Vite) PWA
    /src
      main.tsx
      App.tsx
      components/
        MapView.tsx
        RadiusPicker.tsx
        CompanyList.tsx
        RoutePanel.tsx
        CheckInPrompt.tsx
        SummaryView.tsx
      pages/
        LoginPage.tsx
        PlanPage.tsx
        RoutePage.tsx
      lib/
        api.ts
        auth.ts
        geoutils.ts
      index.css
    vite.config.ts
    package.json
  .env.example
  README.md

### 1.3 Core Libraries

- Backend: express, axios, prisma, @prisma/client, sqlite3, zod, node-cron (for light polling), pino (logging)

- Frontend: react, react-router-dom, mapbox-gl, @tanstack/react-query, zod, localforage (cache), idb-keyval (optional)

- Geo: turf

## 2) Environment & Secrets

Create these in Replit Secrets: - HUBSPOT_CLIENT_ID - HUBSPOT_CLIENT_SECRET - HUBSPOT_REDIRECT_URI (e.g., https://<your-repl>.repl.co/auth/callback) - MAPBOX_TOKEN - SESSION_SECRET

Config via .env (dev):

PORT=3000
NODE_ENV=development

## 3) HubSpot Integration

### 3.1 OAuth Scopes (minimum for MVP)

- oauth

- crm.objects.companies.read

- crm.objects.contacts.read (optional, for displaying key contacts)

- crm.objects.notes.write

- crm.objects.companies.write (optional; only if we plan to update company geo cache back to HS in future)

- crm.schemas.companies.read (defensive; if custom fields)

Note: We will log check-ins as Notes (CRM v3 objects) with associations to Company (and implicitly to the Owner via metadata). If a dedicated custom object is later preferred (field_visit), that’s Phase 2.

### 3.2 Data We Read (Companies)

- companyId

- name

- address fields (street, city, state, zip, country)

- hubspot_owner_id

- (Optional) last activity date, lifecycle stage, annual revenue (for future prioritization)

### 3.3 Data We Write (Notes — “Field Check-In”)

- Title: Field Visit – {{Company Name}}

- Body: Markdown with timestamp, GPS, address reverse-geocode, optional notes

- Associations: Company (required), Contact (optional if chosen), (Owner is visible via assignment/reporting in HS)

- Timestamp: Server time (ISO)

### 3.4 Sync Strategy (MVP)

- On login: fetch Companies assigned to the logged-in user (by hubspot_owner_id), else all companies if owner filter not wanted.

- Geocode any company missing lat/lng in local cache.

- Re-sync on demand and every 15 minutes while logged-in (cron in server; safe limits).

### 3.5 API Safety

- Respect HubSpot rate limits; implement exponential backoff on 429.

- Store and rotate refresh tokens; fail closed on token errors.

## 4) Maps, Geocoding & Routing

- Provider: Mapbox

  - Display: Mapbox GL JS for map + markers.

  - Geocoding: Forward geocode company addresses at sync; reverse geocode current GPS for check-ins (optional).

  - Routing: Optimization API (TSP-like) to order stops. If token limits are a concern, fallback to OSRM public route + simple nearest-neighbor ordering.

- Proximity: Use Turf.js distance() to compute meters between user GPS and target.

- Radius Filter: Great-circle distance (Haversine via Turf) using slider values 10/25/50 miles.

## 5) Backend API (Express)

### 5.1 Auth

- GET /auth/login → redirect to HubSpot OAuth

- GET /auth/callback → exchange code, persist tokens/user, create session; redirect to /app

- POST /auth/logout

### 5.2 Companies

- GET /api/companies?lat=..&lng=..&radiusMi=.. → returns nearby companies within radius with cached lat/lng

  - Query opts: ownerOnly=true|false (default true), limit, search="acme"

### 5.3 Route

- POST /api/route → body: { origin: {lat,lng} | 'gps', companyIds: [], optimize: true }

  - Returns ordered stops, total distance, ETA, and a Mapbox Directions URL for navigation handoff

### 5.4 Check-Ins

- POST /api/checkins

  - Body: { companyId, lat, lng, note? }

  - Creates a HubSpot Note associated to the Company with metadata; returns created record id

### 5.5 Summary

- GET /api/summary?date=YYYY-MM-DD → visits made, mileage (approx), time-on-site (if captured), exportable JSON/CSV

### 5.6 Sync (internal)

- POST /api/sync → force re-sync companies (admin or user-initiated)

All endpoints require an authenticated session. Use cookie-session (httpOnly, sameSite=lax). Optionally add JWT.

## 6) Database (Prisma + SQLite)

### 6.1 Schema (MVP)

model User {
  id              String  @id @default(cuid())
  hubspotUserId   String
  email           String  @unique
  accessTokenEnc  String
  refreshTokenEnc String
  tokenExpiry     DateTime
  createdAt       DateTime @default(now())
  updatedAt       DateTime @updatedAt
}

model CompanyCache {
  id            String  @id
  name          String
  street        String?
  city          String?
  state         String?
  postalCode    String?
  country       String?
  ownerId       String?
  lat           Float?
  lng           Float?
  geocodeHash   String?  // to avoid re-geocoding unchanged addresses
  updatedAt     DateTime @updatedAt
  createdAt     DateTime @default(now())
}

model Visit {
  id            String  @id @default(cuid())
  userId        String
  companyId     String
  hsNoteId      String?  // HubSpot Note id
  lat           Float
  lng           Float
  arrivedAt     DateTime
  departedAt    DateTime?
  note          String?
}

### 6.2 Notes

- We do not mutate HubSpot Company records in MVP.

- Location cache persists to speed filtering and routing.

## 7) Frontend (React PWA)

### 7.1 Pages/Flows

- LoginPage: “Sign in with HubSpot” button.

- PlanPage: Map-first view.

  - Controls: GPS vs City/ZIP, Radius Picker (10/25/50 mi), Account list (sortable by distance).

  - CTA: “Build Route”

- RoutePage: Turn-by-turn list + map polyline.

  - Check-In Prompt: appears automatically within 250m of stop.

  - Buttons: Check In, Skip, Next Stop.

- SummaryView: Daily stats, list of visits, export.

### 7.2 Components

- MapView (Mapbox GL)

- RadiusPicker

- CompanyList (distance calc client-side)

- RoutePanel (ordered stops; shows ETA, remaining)

- CheckInPrompt (modal/toast when within radius)

- SummaryView

### 7.3 UX Rules

- Auto proximity: use navigator.geolocation.watchPosition (high accuracy). Debounce to 2–3s.

- Background: PWA background geolocation is limited; MVP requires app open/foreground during driving.

- Navigation: On mobile, open native maps via universal links: https://www.google.com/maps/dir/?api=1&destination=lat,lng.

## 8) Check-In Specification

### 8.1 Proximity Trigger

- Threshold: 250 meters (configurable in server env)

- Condition: user GPS present AND current route stop distance ≤ threshold

- UI: banner/toast → “Arrived near {{Company}}. Check in?”

### 8.2 Payload to Server

{
  "companyId": "123456789",
  "lat": 35.1495,
  "lng": -90.0490,
  "note": "Met with maintenance lead; requested quote on injectors."
}

### 8.3 HubSpot Note Body (Markdown)

**Field Check-In**
- Company: {{Name}}
- Time: {{ISO timestamp}}
- GPS: {{lat}}, {{lng}}
- Address: {{reverseGeocode}}
- Rep: {{user.email}}
- Notes: {{note || "—"}}

### 8.4 Associations

- Required: Company (by id)

- Optional: Key Contact (if selected in UI)

### 8.5 “Next Stop”

- On success, server returns next stop; UI shows Next Stop CTA and opens navigation link.

## 9) Route Building

### 9.1 Inputs

- Origin: GPS or selected city/ZIP center

- Stops: companies within radius (user can uncheck to exclude)

- Optimize: boolean (default true)

### 9.2 Algorithm

- If optimize=true: call Mapbox Optimization API for stop ordering

- Else: order by straight-line distance (nearest neighbor)

### 9.3 Outputs

- Ordered list of {companyId, lat, lng, distanceFromPrev, etaFromPrev}

- Summary aggregates: total distance, drive time

## 10) Security & Privacy

- Tokens encrypted at rest; never log secrets or PII.

- Only store the minimum user/company cache needed for UX.

- CSRF on POST routes (CSRF token or same-site cookies).

- Input validation (Zod) on all endpoints.

- Rate limit per-session; basic WAF checks on lat/lng bounds.

## 11) Error Handling

- Central error middleware → JSON shape: { error: { code, message, details? } }

- Graceful fallbacks: if routing fails, fall back to sorted-by-distance list.

- HubSpot 401/403 → force re-auth.

- 429 → exponential backoff.

## 12) Testing & QA

### 12.1 Unit

- Services: hubspot.ts, mapbox.ts, geo.ts

- Distance/proximity edge cases

### 12.2 Integration

- Mock HubSpot via nock; assert Note creation and association payloads

- Mapbox requests mocked; verify route ordering contract

### 12.3 Manual (UAT)

- Login flow with real HS sandbox

- City search vs GPS

- Radius filter correctness (10/25/50 mi)

- Check-in at ~250m (use simulated GPS in dev tools)

- Notes appear in HubSpot within 10s (allow for network)

- End-of-day summary totals

### 12.4 Acceptance Criteria (maps to Success Measures)

- 100% of “Check In” taps create one HubSpot Note with company association

- 95%+ proximity triggers at ≤250m (simulated tracks)

- Build route with 10+ stops < 2s (cached and/or API)

- Re-sync completes in < 30s for 5k companies (with cached geocodes)

## 13) Replit Setup & Commands

### 13.1 One-time

- Create HubSpot Developer App → set redirect URI to repl URL /auth/callback

- Add scopes (see §3.1)

- Add Secrets in Replit

- npx prisma migrate dev to create SQLite DB

### 13.2 Dev scripts

- Root: npm run dev (concurrently runs /api and /web)

- /api: npm run dev (ts-node-dev)

- /web: npm run dev (Vite + proxy to 3000)

### 13.3 Build/Serve

- npm run build → builds React; Express serves /web/dist

- Replit “Run” command: node api/dist/app.js

## 14) Implementation Roadmap (MVP ~5–7 days of coding)

- Scaffold monorepo + auth flow (HubSpot OAuth) ✔

- Companies sync + Prisma models + geocoding cache ✔

- Map UI + radius filter + list ✔

- Route builder (Mapbox opt + fallback) ✔

- Proximity watcher + Check-In API + HubSpot Note write ✔

- Summary view ✔

- QA pass + polish + logs/metrics ✔

## 15) API Contracts (Concrete Examples)

### 15.1 GET /api/companies

Request: /api/companies?lat=35.12&lng=-89.98&radiusMi=25&ownerOnly=true Response:

{
  "companies": [
    {
      "id": "123456",
      "name": "MSP Diesel Solutions",
      "lat": 35.1234,
      "lng": -89.9876,
      "distanceMi": 3.4,
      "ownerId": "987654"
    }
  ]
}

### 15.2 POST /api/route

Body:

{
  "origin": {"lat": 35.12, "lng": -89.98},
  "companyIds": ["123456", "234567", "345678"],
  "optimize": true
}

Response:

{
  "stops": [
    {"companyId": "234567", "lat": 35.13, "lng": -89.99, "etaMin": 7, "distMi": 3.1},
    {"companyId": "123456", "lat": 35.12, "lng": -89.98, "etaMin": 5, "distMi": 2.3}
  ],
  "totalDistMi": 18.2,
  "totalEtaMin": 41,
  "navUrl": "https://www.google.com/maps/dir/?api=1&destination=35.13,-89.99"
}

### 15.3 POST /api/checkins

Body:

{
  "companyId": "123456",
  "lat": 35.1495,
  "lng": -90.0490,
  "note": "Met with Nate; demo next Tuesday."
}

Response:

{
  "hsNoteId": "111-222-333",
  "nextStop": {"companyId": "234567", "lat": 35.13, "lng": -89.99}
}

## 16) Field Logic — State Machine (Route Execution)

IDLE → PLANNING → ROUTE_ACTIVE → ARRIVING → CHECKED_IN → (NEXT) ROUTE_ACTIVE → ... → COMPLETE

- ARRIVING when distanceToStop <= 250m

- CHECKED_IN after successful POST /api/checkins

## 17) Reporting/Analytics (MVP)

- On summary page, compute:

# of visits

  - Total drive distance/time (route-based)

  - Avg time on-site (departedAt - arrivedAt if captured)

- Export CSV of visits for the day

## 18) Backlog (Excluded from MVP)

- AI Prioritization (scoring: recency, value, open deals)

- Voice-to-text notes (Web Speech API or hosted STT)

- HubSpot custom object field_visit with properties (gps, duration, outcomes)

- Offline mode with background sync

- Webhooks: auto update local cache when Companies change

- Homebase/Depot start-of-day default

## 19) Open Configurations

- Proximity threshold (default 250m)

- Radius presets (10/25/50 mi — editable)

- Owner-only filtering vs all companies

- Route optimization on/off default

## 20) Known Constraints & Decisions

- Background geolocation on mobile web is limited; app must remain open in foreground for proximity prompts.

- We will log Notes in HubSpot for MVP (widely supported) vs custom objects/engagement types.

- Address geocoding quality depends on source data; we cache geocodes and re-run on changed addresses only.

## 21) Definition of Done (DoD)

- Auth works against a HubSpot sandbox; tokens refresh automatically.

- Map shows companies near GPS/city within chosen radius.

- Route builds and reorders as stops are skipped; navigation links open native maps.

- Approaching a stop triggers check-in prompt; server writes a Note in HubSpot linked to the Company.

- End-of-day summary lists all visits; CSV export downloads.

- README includes setup steps for HubSpot app + Replit secrets.